## Slide 1: Security Roadmap
Crypto - Visibility
Crypto – `N`
2016
Requirements and specifications gathering
Q1
Q2
Q3
Q4
2017
Q1
Q2
Q3
Q4
2018
Q1
Q2
Q3
Q4
Test / trial
Implementation
N
TCG
Design
Deploy/ maintenance
End of life/ migration
Official membership
Initial `N` scope
Publications
TCG invited expert membership
Address based on eBay’s
use cases (including on
sidechannel concerns).
Bring eBay’s certification work to visibility.
Bring eBay’s certification to public release.
Innovation
Ideation
Extend to other teams for symbiosis and synergy
Trial prototyping
Innovation culture,
such as `idea weaver`
program.
Patent filing.
Patent filing (inter-teams).
Notes: TCG: trusted Computing Group

## Slide 2: Cryptographic Security Architecture Roadmap
2016:
  Q1:
    Develop crypto deployment guidelines
    Create first set of ‘Understandable Crypto’ docs
    Create first tool (entropy analysis) for portable Crypto Test Suite
    Determine best path for industry participation (TCG, etc)
    Continue review of current crypto policies, procedures, and tools
    Initial scope of work for N project
  Q2:
    Continue writing Understandable Crypto docs
    Further Test Suite tool development, begin to test with other teams
    Complete audit of current implementations
    First draft of ‘Targeted Defense’ strategy
    Determine crypto standardization and management needs, share arch with internal teams and users

## Slide 3: Cryptographic Security Architecture Roadmap Cont’d
2016:
  Q3:
    Continue writing Understandable Crypto docs
    Further Test Suite tool development, additional testing and rollout
    Final draft of ‘Targeted Defense’ strategy
    Re-evaluate feasibility of NIST/FIPS certification, determine work needed
  Q4:
    Finalize Test Suite tools, complete publication to internal teams and users
    Continue writing Understandable Crypto docs
    First draft of Privacy Protection patent (‘Selective Redaction’)
    Continued work on N
2017 and Beyond: We expect the Understandable Crypto doc series to run into at least 2017 to produce correctly. N will also take crypto arch presence for as long as it’s a going concern. We also expect to finalize and file the Privacy Protection patent, seek FIPS certification, and pursue additional industry representation.
Notes: 2017 and onwards Awareness – brown bags
PoC
Courses